# Request for Proposal (RFP)

## TOMO - BJJ Training Journal iOS Application Development

RFP Issue Date: January 2025 Client: Drew Garraway / Assembly Labs, LLC Project: Convert Web Prototype to Native iOS Application Target Platform: iOS (TestFlight, then App Store)

## Table of Contents

- Executive Summary

- Current State & Assets

- Scope of Work

- Technical Requirements

- Feature Overview

- Design Requirements

- Third-Party Integrations

- Deliverables

- Timeline & Milestones

- Proposal Requirements

## Executive Summary

### The Project

TOMO is a voice-first training journal application for Brazilian Jiu-Jitsu practitioners. We have a fully functional web prototype that validates our core concept. We are seeking a qualified iOS developer or team to convert this prototype into a production-ready iOS application for TestFlight distribution.

### Core Concept

BJJ practitioners need to log training sessions immediately post-training when details are fresh—but they’re physically and mentally exhausted. Voice-first input solves this: users speak naturally, AI extracts structured data. No typing required.

### What We Have

- Production-quality web prototype (~51,000 lines of TypeScript/React)

- Complete design system with 95+ icons

- 8 feature screens fully implemented

- API service layer ready for backend integration

### What We Need

- Native iOS application (React Native/Expo)

- Backend infrastructure (Supabase)

- Real voice recording and transcription

- AI-powered data extraction from voice

- TestFlight submission

## Current State & Assets

### Live Prototype

URL: https://bjjj.pages.dev Stack: React 18, TypeScript, Vite, CSS Variables

Explore the prototype to understand the full scope. All screens, flows, and interactions are implemented with mock data.

### Codebase Statistics

| Metric | Value |
| --- | --- |
| Lines of Code | ~51,000 |
| React Components | 60+ |
| Feature Screens | 8 complete |
| UI Components | 20+ reusable primitives |
| Icons | 95+ SVG icons |
| Documentation | 30+ markdown files |

### What’s Built (Web Prototype)

| Feature | Status | Notes |
| --- | --- | --- |
| Dashboard | Complete | Stats, sessions, insights |
| Voice Logger | Complete (mocked) | Full flow implemented, uses mock transcription |
| Session History | Complete | Filterable list with detail views |
| Session Detail | Complete | View and edit capability |
| Belt Progress | Complete | Visual progression tracking |
| Technique Library | Complete | Searchable catalog |
| Profile/Settings | Complete | User preferences, demo mode |
| Onboarding | Complete | Progressive profiling system |

### What Needs to Be Built

| Category | Status |
| --- | --- |
| Native iOS App | Not started |
| Backend/Database | Not started |
| User Authentication | Not started |
| Real Voice Recording | Not started |
| Voice Transcription (AssemblyAI) | Not started |
| AI Data Extraction | Not started |
| Offline Sync | Not started |

## Scope of Work

### In Scope

Phase 1: Foundation - React Native project setup with Expo - Supabase backend (database, auth, storage) - Email + Apple Sign-In authentication - Database schema and migrations - Navigation structure

Phase 2: Core Features - Voice recording with native audio (expo-av) - AssemblyAI integration for transcription - AI extraction of structured session data - Session CRUD operations - Dashboard with real statistics - Session history with database queries - User profile with data persistence - Belt personalization integration

Phase 3: Polish & Platform - iOS-specific UI refinements - Microphone permission handling - App icons and splash screen - Offline caching with sync queue - Crash reporting (Sentry) - Analytics (PostHog) - Performance optimization

Phase 4: TestFlight Submission - App Store Connect setup - TestFlight configuration - Build and submission via EAS - Internal testing coordination

### Out of Scope

- Coach/instructor features

- Gym owner/admin features

- Social/community features

- Competition tracking

- Video content creation

- Android version (may discuss as add-on)

- Marketing website

## Technical Requirements

### Technology Stack

| Layer | Technology |
| --- | --- |
| Mobile Framework | React Native + Expo |
| Database/Auth | Supabase |
| Voice Transcription | AssemblyAI |
| Build/Deploy | Expo EAS |
| Crash Reporting | Sentry |
| Analytics | PostHog |

### iOS Requirements

- Minimum iOS Version: iOS 15.0

- Target Devices: iPhone (no iPad required for MVP)

- Permissions Required: Microphone, Network, Apple Sign-In

### Performance Targets

| Metric | Target |
| --- | --- |
| Cold start time | < 3 seconds |
| Voice to transcription | < 10 seconds |
| Session save latency | < 2 seconds |
| Crash rate | < 1% |
| App size | < 50MB |

### Database

Database schema exists in the prototype codebase. Core tables: - User profiles (extends Supabase auth) - Training sessions - Technique progress tracking

Schema documentation will be provided to selected vendor.

### Voice Processing

User speaks → Native audio recording
    → Upload to AssemblyAI → Transcription
    → AI extraction → Structured JSON
    → User review/edit → Save to database

AI extraction prompts and custom vocabulary lists will be provided to selected vendor.

## Feature Overview

### 1. Voice Logger (Critical Path)

The voice logger is the core feature. Users speak naturally; the system extracts structured data.

Flow: 1. Tap “Log Training” → Open voice logger 2. Tap mic → Begin recording (waveform visualization) 3. User speaks for 30-120 seconds 4. Tap stop → Processing indicator 5. Show extracted data summary for review 6. User can edit any field 7. Save → Success confirmation

Key Requirement: Maximum 1 follow-up question. Users are exhausted post-training. Sparse data is better than abandonment.

### 2. Dashboard

Personalized statistics view showing: - Session count and streaks - Recent sessions - Training insights - Belt-aware metrics (personalization engine exists in prototype)

### 3. Session History

- Chronological session list

- Filter by training type (Gi/No-Gi/Open Mat)

- Search capability

- Tap to view/edit details

### 4. Profile & Progressive Profiling

Instead of lengthy onboarding, the app collects profile data gradually over ~20 sessions. System prompts for additional info at session milestones. Users can skip questions.

### 5. Belt Personalization

Complete personalization engine exists in prototype. Adapts content, metrics, and messaging based on user’s belt level. Integration required.

## Design Requirements

### Design System

Complete design system exists with tokens, components, and 95+ icons.

### Color Palette

| Token | Value | Usage |
| --- | --- | --- |
| Background | #111111 | Primary background |
| Text | #FFFFFF | Primary text |
| Accent | #F5A623 | Gold accent color |
| Positive | #22c55e | Success, wins |
| Negative | #ef4444 | Errors, losses |

### Typography

| Type | Font | Weight |
| --- | --- | --- |
| Hero Numbers | Unbounded | 800-900 |
| Headlines | Unbounded | 700-800 |
| Body | Inter | 500+ |
| Labels | JetBrains Mono | 500-600 |

### Critical Rules

- No emojis - Use provided SVG icons only

- 12px minimum font size - Readability for exhausted users

- Font weight 500+ only - No thin fonts on dark backgrounds

- 56-80px touch targets - For session logging (exhausted users)

- 44px minimum touch targets - For browsing modes

- Semantic colors - Green = positive, Red = negative (never swap)

## Third-Party Integrations

### Required

| Service | Purpose |
| --- | --- |
| Apple Developer | App Store access |
| Supabase | Database + Auth |
| AssemblyAI | Voice transcription |
| Expo EAS | Build and submit |

### Recommended

| Service | Purpose |
| --- | --- |
| Sentry | Crash reporting |
| PostHog | Product analytics |

## Deliverables

### Source Code

- React Native (Expo) project with TypeScript

- Supabase database schema and migrations

- Complete API integration

- Voice recording and transcription pipeline

- AI extraction integration

- All UI components adapted for native

### Documentation

- Setup and deployment guide

- Environment configuration

- Testing procedures

### App Store Assets

- App icons (all required sizes)

- Splash screen

- App Store screenshots (6.5” and 5.5”)

- App Store description copy

### Testing

- Manual testing on iPhone SE, 14, 15 Pro Max

- Voice transcription accuracy testing

- Offline/online sync testing

- Performance profiling results

## Timeline & Milestones

### Proposed Timeline: 10-12 Weeks

| Phase | Duration | Deliverables |
| --- | --- | --- |
| Foundation | ~2 weeks | Expo project, Supabase, auth working |
| Core Features | ~4 weeks | Voice, sessions, dashboard, profile |
| Polish | ~3 weeks | iOS polish, offline, testing |
| TestFlight | ~2 weeks | Submission, internal testing |

### Milestone Acceptance

Phase 1 Complete: - User can sign up with email - User can sign in with Apple - Database tables created with RLS policies - Basic navigation working

Phase 2 Complete: - Voice recording captures audio - Transcription works with >85% accuracy on BJJ terms - AI extracts structured data - Sessions save/load from database - Dashboard shows real statistics

Phase 3 Complete: - App works offline, syncs when online - Crash reporting active - Tested on multiple iPhone sizes - Performance meets targets

Phase 4 Complete: - App available on TestFlight - 5-10 internal testers onboarded - No critical bugs in core flows

## Proposal Requirements

### What We Need From You

1. Company/Developer Profile - Experience with React Native and Expo - Experience with Supabase or similar BaaS - iOS App Store submission experience - Portfolio of relevant apps

2. Technical Approach - Voice processing pipeline approach - Offline sync strategy - Testing methodology

3. Project Plan - Proposed timeline with milestones - Team composition (if applicable) - Communication cadence

4. Cost Estimate - Fixed price or time-and-materials - Breakdown by phase - Assumptions or exclusions

5. References - 2-3 references for similar projects - Links to apps in the App Store

## Next Steps

- Review the live prototype at https://bjjj.pages.dev

- Submit proposal with required information

- Selected candidates will receive access to full codebase and documentation

## Contact

Drew Garraway Assembly Labs, LLC DREW@ASSEMBLYLABS.CO

This document contains confidential business information. Please treat the contents as proprietary.